# 7’sForHeavens

2 George Street, Brisbane QLD

4000

May 13, 2017

T34M M4D D0WGZ

IFB299 Application Design and Development

2 George Street, Brisbane QLD 4000

Dear T34M M4D D0WGZ

On behalf of Team 7’sForHeaven, we would like to thank you for demonstrating the development progress of your website.

The demonstration and run down of the current state on the development, gave us, as the client, a good idea of your progress and what needs to be done. Your successful completion of sprint one shows your level of organization and preparedness and because of this nothing was missed.

As the client, it was observed that the sprint plan one was completed in time. This meant that the acceptance criteria were met for each user story developed for sprint one. Certain issues were mentioned about uploading and viewing media files. Files were not accessible to being opened on the browser, and could only be opened locally from the downloads folder. Although the sprint one was met, our expectations as the client were different from your designed sprint plan one. These included:

* Adding folder options
* No home page
* No drag and drop functionality
* No preview fie option
* No search option
* File icons not reflecting the file type
* Level of organization is low
* No profile functionality
* No website name
* Website feels empty

In saying this, it was mentioned that some of these were included in the sprint plan two, such as adding folder functionality, drag and drop, preview option and search bar. As the client, we feel as if the progress of the website is scattered and requires more categorization and tuning. We do believe by the end of sprint plan two, most of these issues would be addressed and fixed, and a better website would be demonstrated. Other than that, it seems your team is on track with your designed sprint plan one and two.

In terms of meeting stakeholder requirements, you have successful met the criteria of the purpose of the Media Vault. That being a basis for an online storage for media files such as eBooks, pdf’s, audio and video files. Sprint plan one was mainly focused of developing the skeleton of the website and in this, you have successfully achieved your goal and met our expectations. The explanation of the system architecture was clear and concise and this gave us as the client a great idea of the strengths and weaknesses of your development.

Other than the technicalities of your development, your presentation was clear and explained well. Through a thorough run down on each functionality in your sprint plan one, it was clearly observed and helped us understand how your development works. Slight issues with opening files occurred but it didn’t stop the progress of the demonstration. Being open to all questions gave us further understanding of the backbone that we couldn’t understand.

We look forward to our next meeting and the next progression of your development.

Sincerely

Sean T, Lewis T, Yoon K, Braydon G

7’sForHeaven