**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Tutor:

Version:

Date:

**Table of Contents**

[Release Plan 1](#_Toc426554714)

[Release 1 1](#_Toc426554715)

[Feature Title 1 1](#_Toc426554716)

[Feature Title 2 1](#_Toc426554717)

[Release 2 1](#_Toc426554718)

[Feature Title 1 1](#_Toc426554719)

[Feature Title 2 1](#_Toc426554720)

[Release 3 2](#_Toc426554721)

[Feature Title 1 2](#_Toc426554722)

[Feature Title 2 2](#_Toc426554723)

[Delivery Schedule 2](#_Toc426554724)

[Estimated Velocity: 2](#_Toc426554725)

[Sprint Plan 3](#_Toc426554726)

[Sprint 1 3](#_Toc426554727)

[Current Velocity: 3](#_Toc426554728)

[Story ID: Title 3](#_Toc426554729)

[Story ID: Title 3](#_Toc426554730)

[Story ID: Title 3](#_Toc426554731)

Release Plan

# Release 1

Delivery date: 29 April 2017 Total Story Points: 20

The focus of this release is to provide a website called “Media Vault”, where a user can register for a personal account, and log in with their personal account. Once the user has logged in, they will be able to upload their personal files to Media Vault, and view these files from any device that can log into Media Vault with the same account.

## Account Functionality

This feature will allow the user to register for an account, log into the Media Vault and edit their personal details. This has significant business value as the user’s personal files should only be viewable to the account that uploaded them.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 1 | Account Registration | 1 |
| 3 | Media Vault Login | 1 |
| 18 | View/Edit Account Details | 2 |
| 19 | Reset Forgotten Password | 2 |
| 20 | Log Out | 1 |
|  | Story Point Sub-Total: | 7 |

## Viewing, Uploading and Downloading Files

This feature will allow the user to view, upload and download their files to the Media Vault. This feature is significant, it allows the user to store their files so they can be accessed from any device capable of logging into the Media Vault with the account that uploaded them.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 4 | View my Files | 2 |
| 5 | Download my File | 1 |
| 6 | Upload my File – File Explore | 2 |
| 6B | Upload my File – Drag and Drop | 2 |
| 7 | Add a Folder | 2 |
| 11 | Delete a File | 4 |
|  | Story Point Sub-Total: | 13 |

# Release 2

Delivery date: 26 May 2017

The goal of this release is to add meta data functionality. The user will be able to add meta data to files that they have uploaded, they will also be given the option to automatically add meta data to a file when they are uploading it. Lastly, the user will be able to search and sort through the files they have uploaded. Files that a user has uploaded can be downloaded to be used when offline. The user will also be able to open a file that they have uploaded

Total Story Points: 14

## Opening an Uploaded File

This feature will allow the user to open a file that they have uploaded. A picture will be viewable, a music file can be listened to and a PDF or eBook can be read. This is vital as not all devices can download files, this way the user can easily access their files.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 8 | Open a PDF File | 1 |
| 8B | Open my eBook File | 1 |
| 9 | Open my Audio File | 1 |
| 10 | Open my Picture File | 1 |
| 10B | Open my Folder | 1 |
|  | Story Point Sub-Total: | 5 |

**Meta Data Functionality**

The user will be provided with different ways to add meta data to their files. This is important as it will assist with searching and sorting through the files.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 14 | Add/Edit Meta Data to Uploaded File | 2 |
| 15 | Manually Add Meta Data when Uploading File | 1 |
| 16 | Automatically Add Meta Data when Uploading File | 2 |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: | 5 |

## Search and Sorting of Files

The user will be able to search and sort their uploaded files by their name, date and meta data values. This is important as it allows the user to have easier access to their files.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 13 | Search a File | 1 |
| 17 | Sort Files by Meta Data | 1 |
| 17B | Sort Files by Name | 1 |
| 17C | Sort Files by Date | 1 |
|  | Story Point Sub-Total: | 4 |

# Release 3

Delivery date: Total Story Points:

Short paragraph summarising the goals for this release.

## Feature Title 1

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

# Delivery Schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |
| Sprint 1 | | Sprint 2 | | Sprint 3 | | Sprint 4 | |
| Release 1 | | | | Release 2 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 5 | | … | |  | |  | |
| Release 3, 4, … | | | | | | | |

## Estimated Velocity:

Sprint Plan

# Sprint 1

Total Story Points: Total Hours:

## Current Velocity:

## Story ID: Title

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Title

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Title

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |